## Slide 1: Collections Moves and Access
University Library Committee
March 13, 2018

## Slide 2: Original Scope
Move all 260,000 off the 2nd and 3rd floor stacks
The majority of the collections will be shifted up to the 4th and 5th floor (the entire collection will be shifted up between floors 4 through 9)
100,000 volumes need to transfer to the bookBot in order to leave 20-25 years of growth space in stacks

## Slide 3: Revised Scope
The three new 4th floor stacks mechanical rooms will displace 52,000 volumes of shelving capacity
The creation of new study rooms in the south tower 5th-9th floors will displace 40,000 volumes of shelving capacity

## Slide 4: Volumes Moving to bookBot
192,000 volumes will be transferred
Breakdown
  22,000 duplicate monographic volumes
  65,000 journal volumes with full archival online access
  8,000 government documents with online access
  14,000 oversized books (reviewed by collection managers and design librarian)
  83,000 monographs (acquired more than 15-years ago with no circulations in past 15-years on floors 2-4, includes call numbers A through part of HG)

## Slide 5: Timeline
The Libraries are currently moving collections to the bookBot at the rate of 2,500 volumes a day and finish by May 15, 2018
In the process of contracting the book shift mover as part of the capital improvement project
Anticipate the book shift will start in May after exams and will be complete by August 15, 2018

## Slide 6: Impact on Users
Items moved to the bookBot each day will either show in the catalog as “in-transit” or have the location changed to bookBot and will be requestable
During the contracted book shift, there will be updated messages about floors being worked on and changed book locations
Paging & Scanning service!

## Slide 7: Paging & Scanning
Soft-launch started March 5, 2018
All books can be requested from any location and delivered to any library for pick-up (similar to items in the bookBot)
Articles delivery are available for all print journals for free
Publicity about this new service is forthcoming as part of the communication strategy for this phase of the renovation project

## Slide 8: Paging & Scanning
The Libraries commit to this service through the end of the renovation project
Will evaluate the cost of the service and feasibility of continuing beyond the renovation

## Slide 9: Questions?
Thank you,
David Goldsmith
Associate Director for Materials Management
david_goldsmith@ncsu.edu